**CS 440 Meeting Minutes**

Group 2 Date: 03/09/20 Time: 3 Duration: 50 min Meeting location: Douglas Hall 317

Present, on time: Bryan Gutierrez(note taker), Maaz Ahmed, Ammar Idrees, Zaid Patel

Present, not on time: N/A

Absent: N/A

Synopsis:

We activated our next sprint after talking about what we each needed to work on for the week and the next couple of weeks in order to be prepared for the next scenario demo.

Recent Accomplishment:

Maaz: Worked on getting more than one table to be “in use” at a time

Bryan: worked on implementing more options to the task list

Zaid: Starting researching and working on shortest path algorithm

Ammar: Continued to work on stats screen

Current Activities:

First, we discussed what we needed to make sure to work on in order to be prepared for scenario 2. We said that we needed to improve the graphical user interface of the application so that it can appear more presentable. We worked together on figuring out how we can fix our issue with the buttons on the tables. During the TA meeting, we were told to add extra functionalities so we discussed what else we can add such as including the order for each table. We added items to the backlog and sprint for the week, then activated the sprint.

Action Items for Current Week:

Zaid: Create a menu class for each table

Maaz: add to the UI of the login screen and table screen

Bryan: Will create a table class so each table can have their information all together

Ammar: Fix the table button bug and work on the stats screen