**CS 440 Meeting Minutes**

Group 2 Date: 04/07/20 Time: 4:00 Duration: 1hr Meeting location: Video Call

Present, on time: Bryan Gutierrez, Maaz Ahmed, Ammar Idrees (note taker), Zaid Patel

Present, not on time: N/A

Absent: N/A

Synopsis: We were primarily discussing what we needed to get done for the demo by the end of the week. This included mainly UI improvements, but also things like bug fixes and added features as well.

Recent Accomplishment:

Maaz: Updated the table UI and was able to make program transition to different scenes

Bryan: Update task list UI and tweaked some features.

Zaid: Integrated Menu UI into Waitless application with additional features.

Ammar: Adjusted UI on Stats screen for readability, also did some bug fixes.

Current Activities:

Our goals for the week was to make sure all the features and additions we made were in optimal shape when presenting at the end of the week. We talked about how we were going to present the project, as well as discuss what we would want to get done before the final release. Maaz was explained how the rest of the group should finish their tasks before the demo so that he could be able to merge them into a single application. Zaid needed to make sure the menu was properly integrated with the UI. Bryan needed to make sure the UI for his task list up to date, and Ammar was tasked for making sure the UI for the stats worked well, and made sure that some major bugs were fixed (one issue we had was that the buttons to indicate if a table was occupied wasn’t working properly).

Action Items for Current Week:

Zaid: Implement additional features for the menu.

Maaz: Iron out some bugs.

Bryan: Implement some sort of account creation utilizing a database to hold accounts.

Ammar: Add additional stats for the stats screen that would be useful for a user.