**CS 440 Meeting Minutes**

Group 2 Date: 02/10/20 Time: 3:40 Duration: 1hr 15min

Present, on time: Bryan Gutierrez, Maaz Ahmed, Ammar Idrees Zaid Patel

Present, not on time:

Absent:

Synopsis: We all worked on our sprints that we started last week and got some good progress done with them. Started the next sprint and will continue to work on them for a week. We also decided that our national resources project would be a National Park Builder!

Recent Accomplishments: Maaz: Finished Login Page Bryan: Finished most of task list Ammar: Worked on statistics for Manager Zaid: Worked on Restaurant label

Current Activities: During our meeting, we spoke about what the plan was for the rest of the week. We decided what each of us were going to work on for this sprint. We decided that Bryan would continue to work on the task list but also add other things to it that we did not discuss before. Maaz will continue to work on the UI for the restaurant layout instead of Zaid. Zaid will work on the buttons for the tables, changing their colors to decide whether they’re in use or not, etc. Ammar will continue to work on the statistics list for the managers. We also decided on a project to do for our National resources project. Our idea is to make a national park builder. We decided who is working on what for the first 8 sections

Action Items: Bryan: Continuing to work on task list and GUI task list view Ammar: Going to continue working on statistics Maaz: Will work on restaurant UI Zaid: Will work on changing buttons colors for tables