**CS 440 Meeting Minutes**

Group 2 Date: 02/24/20 Time: 3:30 Duration: 1hr 25min

Present, on time: Bryan Gutierrez, Maaz Ahmed, Ammar Idrees(note taker), Zaid Patel

Present, not on time: N/A

Absent: N/A

Synopsis: We discussed our availability for the upcoming demo, and discussed what finishing touches to add as well. Bryan and Zaid learned from Maaz how to merge their code with the waitless app. Meanwhile Ammar added some touches to their task.

Recent Accomplishment:

Maaz: Completed layout of restaurant

Bryan: Created display for the task list.

Zaid: Was able to make a table turn green for available, and red if occupied. Also implemented timer.

Ammar: Completed statistics gui for application.

Current Activities:

Similar to last week, our group discussed how we were going to prepare for the demo during the week. We compiled all the features we wanted to present for the demo: the login screen, restaurant layout, task list, and statistics screen. During the meeting, Maaz was successfully able to have the login screen and restaurant layout work together and explained the process to the rest of the group. Zaid and Bryan had code for the logic, but still needed to create guis, so they started on that portion. Ammar had trouble being able to run the code from the repository, so he was tasked with finishing up his code and upload it to github so that another group member can have it merged into the app. The final product for the first release was to be a basic app that was able to have the main display features and basic functionality.

Action Items for Current Week:

Zaid: Connect customer logic with the table GUI.

Maaz: Implement list view to see which users are present in the system, as well as merge everyone’s code to ensure functionality for demo.

Bryan: Create display for the task list.

Ammar: Add finishing touches, and ensure that code works properly for seamless merge.